AGRISHIELD

Parallel Development, API Contract & Integration Specification

Smart VIT Hackathon 2026 • PS SVH26007
AI Based Real-Time Crop Image Analytics for Crop Insurance — PMFBY

| Workstream | Owner | Primary responsibility |
| --- | --- | --- |
| AI / ML | AI Developer | Computer vision, OCR, yield, risk, advisory models + inference API |
| Website | Web Developer | React admin/insurer website + UI integration against Integration API |
| Mobile + Integration | Integration Owner (you) | Flutter app + central FastAPI gateway/orchestration + DB + final integration |

This document is the team contract for parallel development. The goal is that all three developers can work independently without waiting for the others, then plug their work together through fixed API contracts.

Baseline features are taken from the submitted team deck: GPS geofencing, satellite intelligence, weather, dual-source soil intelligence, crop-health/damage CV, yield prediction, risk scoring, recommendations, dynamic premium, crop lifecycle, mandi intelligence, alerts, farmer dashboard, SHA-256 + Polygon verification, Flutter farmer app, React admin dashboard and secure REST APIs.

# 1. Product Boundary

AgriShield is a unified crop-insurance and farm-risk platform. The submitted deck describes it as an AI-powered platform using AI, satellite imagery and weather intelligence for continuous farm monitoring, automated insurance verification/claim assessment and multilingual assistance. Farmers register land using GPS geofencing; satellite imagery validates field boundaries/characteristics; weather, crop history and farm conditions are analysed; soil nutrients are extracted from uploaded reports with a Soil Health Card fallback; and AI generates crop advisories, risk predictions and insurance support.

| Layer | What it owns | Must NOT own |
| --- | --- | --- |
| Flutter App | Screens, local state, offline queue, GPS/camera, user interaction | Direct DB access; AI model logic; secrets |
| Website | Admin/insurer UI, maps, tables, dashboards, review actions | Direct DB access; AI model logic; secrets |
| Integration API | Auth, authorization, DB, orchestration, validation, business rules, audit trail | Training ML models; UI rendering |
| AI Service | Model loading, inference, confidence, model version, AI-specific validation | User auth; DB business rules; insurance approval |
| Database | Persistent records, spatial data, model outputs, audit metadata | Model inference |
| Blockchain adapter | Hashing + testnet transaction + verification | Storing personal/farm documents on-chain |

## Non-negotiable architecture rule

The mobile app and website must call the Integration API. They must not call the AI service directly and must never connect directly to PostgreSQL. The Integration API is the single source of business truth. The AI service is replaceable.

Flutter App ───────┐
                   ├──> Integration API (FastAPI) ───> Neon PostgreSQL + PostGIS
React Website ─────┘              │
                                  ├──> AI Service
                                  ├──> Weather Provider
                                  ├──> Satellite Provider
                                  ├──> Object/File Storage
                                  └──> Polygon Adapter

AI Developer can run AI locally with the exact same HTTP contract.
Website Developer can build against mock JSON.
App Developer can build against mock JSON.
Integration Owner swaps mocks for live services at the end.

# 2. Repository and Branch Rules

| Repo | Owner | Suggested contents |
| --- | --- | --- |
| agrishield-ai | AI Developer | models/, inference/, app.py, tests/, Dockerfile, README.md |
| agrishield-web | Website Developer | src/, components/, pages/, api/, tests/, README.md |
| agrishield-app | Integration Owner | lib/, services/, models/, offline/, tests/ |
| agrishield-backend | Integration Owner | app/, migrations/, tests/, Dockerfile, render.yaml |
| agrishield-contracts | Shared | OpenAPI JSON/YAML, schemas, sample payloads, error codes |

## Git rules

main = always runnable. No direct commits to main.

feature/<name> for feature work; fix/<name> for bug fixes.

Every PR must include: what changed, API changes (if any), how to run, screenshots/tests.

Never change an agreed endpoint name or response field without updating the shared contract first.

Never commit .env, API keys, private keys, wallet seed phrases, service-account JSON or real farmer documents.

Do not rename database fields casually. Database migrations are append-only and reviewed by the Integration Owner.

Frontend developers must use mock data until the endpoint is marked READY in the contract.

AI developer must pin model version and expose model_version in every inference response.

## Definition of Done

Feature works locally.

Happy-path + one invalid-input test exists.

API response matches the shared schema.

Loading, empty, error and retry states exist in the UI.

No secrets are committed.

README has setup/run instructions.

Integration Owner can run the feature from a clean checkout using the documented environment variables.

# 3. Common Technical Contract

| Item | Rule |
| --- | --- |
| Base URL | https://<integration-api>/api/v1 |
| Transport | HTTPS only in deployed environments |
| Format | JSON for normal requests/responses; multipart/form-data for image/PDF uploads |
| IDs | UUID v4 strings |
| Time | ISO-8601 UTC, e.g. 2026-08-15T09:15:00Z |
| Coordinates | WGS84; latitude/longitude as decimal degrees |
| Area | Store square metres internally; display hectares/acres in UI |
| Auth | Bearer access token |
| Pagination | page + page_size; default page_size 20; max 100 |
| Versioning | URL versioning: /api/v1/... |
| Errors | Stable machine-readable code + human message |
| Idempotency | Required for policy purchase, claim creation and blockchain submission |

## Standard response envelope

{
  "success": true,
  "data": {},
  "meta": {
    "request_id": "uuid",
    "timestamp": "2026-08-15T09:15:00Z"
  },
  "error": null
}

## Standard error

{
  "success": false,
  "data": null,
  "meta": {
    "request_id": "uuid",
    "timestamp": "2026-08-15T09:15:00Z"
  },
  "error": {
    "code": "FARM_BOUNDARY_INVALID",
    "message": "Field polygon is invalid or self-intersecting.",
    "details": {}
  }
}

## Core error codes

| Code | Meaning |
| --- | --- |
| AUTH_REQUIRED | No valid bearer token |
| FORBIDDEN | User lacks required role |
| VALIDATION_ERROR | Request body/parameter invalid |
| FARM_NOT_FOUND | Farm does not exist |
| FARM_BOUNDARY_INVALID | Invalid polygon |
| AI_UNAVAILABLE | AI service unavailable |
| AI_LOW_CONFIDENCE | AI result below configured confidence threshold |
| FILE_INVALID | Unsupported/invalid upload |
| CLAIM_NOT_FOUND | Claim does not exist |
| POLICY_NOT_FOUND | Policy does not exist |
| RATE_LIMITED | Too many requests |
| BLOCKCHAIN_PENDING | Transaction submitted but not confirmed |
| BLOCKCHAIN_FAILED | Blockchain transaction failed |

# 4. Feature Ownership Matrix

| Feature | Primary owner | Consumer | Integration responsibility |
| --- | --- | --- | --- |
| Authentication & roles | Integration | Website + App | Login, token refresh, role-based routing |
| Farmer profile | Integration | Website + App | Create/read/update profile |
| GPS farm registration | Integration | App | Polygon capture + validation + map preview |
| Satellite field verification | Integration | Website + App | Integration service consumes satellite provider |
| Weather | Integration | Website + App | Current + forecast + risk inputs |
| Soil OCR | AI | App + Website | Upload report; AI extracts N/P/K/pH/etc. |
| Soil Health Card fallback | Integration | Website + App | Used when recent soil report unavailable |
| Crop health / disease | AI | App + Website | Image inference |
| Damage assessment | AI | App + Website | Severity + damage percentage + evidence |
| Yield prediction | AI | Website + App | Expected yield + confidence |
| Risk scoring | AI | Integration | AI score becomes insurance input |
| Crop advisory | AI | App + Website | Personalized recommendations |
| Dynamic premium | Integration | Website + App | Rule/model-based pricing |
| Crop lifecycle | Integration | App + Website | Stage-based recommendations |
| Mandi prices | Integration | App + Website | External data adapter |
| Alerts | Integration | App + Website | Weather/disease/irrigation alerts |
| Insurance policy | Integration | Website + App | Quote, purchase simulation, status |
| Claim initiation | Integration | App + Website | Evidence + workflow |
| AI claim assessment | AI | Integration | Damage analysis for claim |
| Claim review | Integration | Website | Human review/approval |
| SHA-256 audit hash | Integration | Website | Hash canonical policy/claim record |
| Polygon verification | Integration | Website | Testnet proof only for hackathon |
| Admin dashboard | Website | Integration | Operational views |
| Offline sync | App | Integration | Queue writes and retry |
| Multilingual UI | App + Website | Integration | API returns language-neutral structured data |

# 5. Integration API — Endpoint Contract

The following endpoints are the minimum shared contract. The exact response field names are intentionally explicit so the website and app can develop in parallel.

## 5.1 Health & metadata

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | /health | Service health check; no auth |
| GET | /api/v1/meta | API version, enabled features, model versions |
| GET | /api/v1/config/public | Safe public configuration only |

## 5.2 Authentication

| Method | Endpoint | Request | Response |
| --- | --- | --- | --- |
| POST | /auth/register | name, phone/email, language | user + access_token |
| POST | /auth/login | identifier + password/OTP | access_token + refresh_token |
| POST | /auth/refresh | refresh_token | new access_token |
| POST | /auth/logout | refresh token | success |
| GET | /auth/me | Bearer | user + roles + preferences |

## 5.3 Farmer and farm

| Method | Endpoint | Key body/query fields |
| --- | --- | --- |
| GET | /farmers/me | — |
| PATCH | /farmers/me | name, language, village, district, state |
| GET | /farms | page, page_size |
| POST | /farms | name, crop, sowing_date, polygon |
| GET | /farms/{farm_id} | — |
| PATCH | /farms/{farm_id} | editable farm fields |
| POST | /farms/{farm_id}/validate-boundary | polygon |
| GET | /farms/{farm_id}/timeline | — |

## 5.4 AI-facing Integration API

| Method | Endpoint | Input | Output |
| --- | --- | --- | --- |
| POST | /farms/{id}/soil/analyze | PDF/image | soil values + source + confidence |
| POST | /farms/{id}/crop-health | image + crop + stage | health/disease/damage |
| POST | /farms/{id}/yield-predict | crop + area + sowing + historical inputs | yield estimate |
| POST | /farms/{id}/risk-score | farm/weather/crop/AI features | risk score + factors |
| POST | /farms/{id}/advisory | farm context + soil + weather | recommendations |

## 5.5 Weather / satellite / market

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | /farms/{id}/weather/current | Current weather for farm centroid |
| GET | /farms/{id}/weather/forecast | Forecast + rainfall risk |
| GET | /farms/{id}/satellite/latest | Latest imagery metadata/indices |
| GET | /farms/{id}/satellite/history | Historical observation list |
| GET | /market/prices | Mandi price data by crop/location/date |

## 5.6 Insurance

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /insurance/quote | Calculate demo premium from crop, area and risk |
| GET | /insurance/policies | List current user's policies |
| GET | /insurance/policies/{id} | Policy details |
| POST | /insurance/policies | Create demo policy with Idempotency-Key |
| GET | /insurance/policies/{id}/verification | Hash/blockchain status |

## 5.7 Claims

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /claims | Create claim with incident date + evidence |
| GET | /claims | List claims by role/user |
| GET | /claims/{id} | Claim details + status timeline |
| POST | /claims/{id}/assess | Trigger AI assessment |
| POST | /claims/{id}/review | Human/admin review action |
| POST | /claims/{id}/submit | Finalize claim submission |
| GET | /claims/{id}/verification | Hash/blockchain verification |

## 5.8 Notifications

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /devices/register | Register FCM/device token |
| DELETE | /devices/{id} | Remove token |
| GET | /notifications | List notifications |
| POST | /notifications/{id}/read | Mark read |

# 6. AI Developer — Exact Service Contract

The AI developer should build an independent FastAPI inference service. It can use TensorFlow/YOLO/OpenCV/EasyOCR/scikit-learn as proposed in the deck. The Integration API calls this service through environment variable AI_BASE_URL. The AI service must not know how users authenticate or how insurance approval works.

## Required AI endpoints

| Method | AI endpoint | Input | Required output |
| --- | --- | --- | --- |
| GET | /health | — | status + model versions |
| POST | /v1/crop-health | image, crop, growth_stage | label, severity, confidence, boxes |
| POST | /v1/damage-assessment | image(s), crop, event_type | damage_pct, severity, detections, confidence |
| POST | /v1/yield-prediction | crop, area_ha, sowing_date, optional history/weather | yield_value, unit, confidence |
| POST | /v1/risk-score | weather + crop + soil + history features | risk_score, risk_band, factors |
| POST | /v1/soil-ocr | PDF/image | N/P/K/pH/etc + confidence + extracted text |
| POST | /v1/advisory | structured farm context | recommendations[] + warnings[] |

## AI crop-health response example

{
  "model_version": "crop-health-v0.1.0",
  "prediction": {
    "status": "diseased",
    "class": "leaf_blight",
    "severity": "moderate",
    "confidence": 0.91,
    "damage_percent": 23.4
  },
  "detections": [
    {"label":"lesion","confidence":0.88,"bbox":[120,80,420,310]}
  ],
  "warnings": [],
  "inference_ms": 742
}

## AI rules

Always return model_version.

Always return confidence as 0–1.

Do not return insurance approval/denial. AI only supplies evidence and scores.

If confidence is below the configured threshold, return a valid response with low_confidence=true; do not invent a diagnosis.

Keep inference deterministic where possible for the demo.

Provide a MOCK_MODE=true implementation returning realistic sample data so the Integration Owner can finish the app before the model is ready.

Do not persist uploaded images unless explicitly requested by the Integration API. The Integration API controls storage.

# 7. Feature-by-Feature Integration Process

## GPS farm registration

Technical flow: 1) App requests location permission. 2) User walks/marks polygon. 3) App sends polygon to POST /farms. 4) API validates geometry with PostGIS. 5) API stores farm. 6) API optionally calls satellite verification. 7) App receives farm_id and verification status.

Ownership: App: polygon capture; Backend: validation/storage; Website: map viewer.

Fallback: Invalid polygon -> show correction; satellite unavailable -> status=PENDING.

## Satellite verification

Technical flow: 1) Backend gets farm polygon/centroid. 2) Satellite adapter requests latest image/indices. 3) Normalize provider response. 4) Save metadata, not giant raw files by default. 5) Return vegetation/land observations to dashboard.

Ownership: Backend only.

Fallback: Provider unavailable -> use cached observation or status=UNAVAILABLE.

## Weather

Technical flow: 1) Backend maps farm centroid to provider query. 2) Normalize current/forecast/rainfall. 3) Cache short-lived response. 4) Risk engine consumes normalized values. 5) App/website display same response.

Ownership: Backend + UI.

Fallback: Provider failure -> cached data + stale=true.

## Soil OCR + fallback

Technical flow: 1) User uploads soil report. 2) API stores file. 3) API calls AI /v1/soil-ocr. 4) Validate extracted values. 5) If no recent report, Integration layer marks source=SOIL_HEALTH_CARD_FALLBACK. 6) Recommendation engine consumes normalized soil object.

Ownership: AI: extraction; Backend: source selection/business rule; App/Web: upload + display.

Fallback: OCR low confidence -> ask user to confirm; no report -> fallback source.

## Crop health / damage

Technical flow: 1) App camera/gallery captures field image. 2) Upload to backend. 3) Backend creates evidence record. 4) Backend calls AI. 5) Save prediction + model_version. 6) Return result to UI. 7) Claim workflow can reference the same evidence.

Ownership: AI + Backend.

Fallback: AI down -> assessment_status=PENDING; never fake a final claim result.

## Yield prediction

Technical flow: 1) Backend collects crop, area, sowing date, weather and historical data. 2) Sends normalized feature object to AI. 3) AI returns estimate + confidence. 4) Store prediction with model version/date.

Ownership: AI + Backend.

Fallback: Insufficient inputs -> return NEEDS_MORE_DATA.

## Risk score

Technical flow: 1) Backend assembles soil/weather/crop/history/AI features. 2) AI returns score 0–100 and band. 3) Backend stores factors. 4) Premium engine uses score.

Ownership: AI + Backend.

Fallback: Risk score is advisory/demo output, not an official insurer decision.

## Dynamic premium

Technical flow: 1) Backend receives crop/area/season/risk. 2) Apply configurable base rate. 3) Apply risk factor. 4) Return premium breakdown. 5) Save quote before policy creation.

Ownership: Backend.

Fallback: Keep formula in backend config, not in frontend.

## Claim initiation

Technical flow: 1) User chooses policy. 2) Enters incident date/location. 3) Uploads images/PDF. 4) Backend creates claim status=SUBMITTED. 5) Backend triggers AI assessment. 6) AI result is attached. 7) Admin reviews.

Ownership: Backend + App/Web; AI for assessment.

Fallback: Duplicate submission prevented using Idempotency-Key.

## Blockchain audit

Technical flow: 1) Canonicalize policy/claim JSON. 2) SHA-256 hash canonical bytes. 3) Save hash in DB. 4) Submit only hash + record ID to Polygon Amoy. 5) Save tx hash. 6) Verification endpoint recomputes hash and compares on-chain record.

Ownership: Backend.

Fallback: Blockchain failure must not block demo policy/claim creation; status=PENDING/FAILED.

## Offline sync

Technical flow: 1) App stores pending write locally with UUID/idempotency key. 2) When online, retries API. 3) API accepts idempotently. 4) App marks local item synced. 5) Conflicts use server_updated_at and explicit conflict response.

Ownership: App + Backend.

Fallback: Never store access tokens in plain text local files.

## Alerts

Technical flow: 1) Backend evaluates weather/disease/irrigation rules. 2) Create notification record. 3) Send FCM if token exists. 4) App shows notification center.

Ownership: Backend + App.

Fallback: If push unavailable, notification remains in GET /notifications.

# 8. Data Model — Minimum Shared Schema

| Entity | Important fields |
| --- | --- |
| users | id, name, phone/email, language, role, created_at, updated_at |
| farms | id, user_id, name, crop, sowing_date, area_m2, boundary geometry, centroid, status |
| soil_reports | id, farm_id, file_url, source_type, test_date, N, P, K, pH, confidence, model_version |
| weather_observations | id, farm_id, observed_at, temp, rainfall, humidity, wind, risk_flags |
| satellite_observations | id, farm_id, captured_at, provider, cloud_pct, ndvi, image_url, metadata |
| ai_predictions | id, farm_id, type, input_ref, output_json, confidence, model_version, created_at |
| policies | id, user_id, farm_id, crop, area_m2, risk_score, premium, status, canonical_hash, tx_hash |
| claims | id, policy_id, incident_date, description, status, damage_pct, ai_confidence, canonical_hash, tx_hash |
| evidence_files | id, owner_type, owner_id, file_url, sha256, mime_type, created_at |
| notifications | id, user_id, type, title, body, read_at, created_at |
| audit_logs | id, actor_id, action, entity_type, entity_id, metadata_json, created_at |

## PostGIS rule

Use PostGIS for farm polygons. Store geometry as geography/geometry with SRID 4326. Validate polygons before persistence. Compute area on the server; do not trust area sent by the client.

## Canonical hashing rule

canonical_json = stable_sorted_json({
  "record_id": "...",
  "record_type": "claim",
  "status": "...",
  "amount": ...,
  "created_at": "..."
})
sha256 = SHA256(UTF8(canonical_json))

# 9. Website Feature Specification

| Feature | UI scope | API | Owner |
| --- | --- | --- | --- |
| Public landing page | Problem, solution, farmer/insurer/government value, architecture, contact. | No auth. | Web Developer |
| Login | Email/phone + password/OTP flow defined by backend. | POST /auth/login | Web Developer + Backend |
| Farmer dashboard | Farm cards, risk, crop health, weather, alerts, policies, claims. | GET farms + aggregated dashboard API if added. | Web Developer |
| Farm map | Polygon, centroid, area, verification state. | GET /farms/{id} | Web Developer |
| AI insights | Crop health, yield, risk, advisory with confidence/model version. | AI-facing integration endpoints | Web Developer |
| Insurance quote | Crop, area, risk and premium breakdown. | POST /insurance/quote | Web Developer |
| Policy detail | Policy timeline + verification hash/tx. | GET policy endpoints | Web Developer |
| Claims dashboard | List, filters, claim timeline, AI evidence, review action. | GET/POST claims | Web Developer |
| Admin/insurer review | Review claims, see AI assessment, approve/reject demo workflow. | POST /claims/{id}/review | Web Developer |
| Satellite/weather views | Map/observation cards. | Satellite + weather endpoints | Web Developer |
| Notification center | Unread/read alerts. | /notifications | Web Developer |

## Website integration rules

Create one typed API client module. Components must not use fetch/axios directly.

All API URLs come from VITE_API_BASE_URL or equivalent environment variable.

Store access token using the chosen secure web auth mechanism; never put service secrets in browser code.

Show AI confidence and timestamp wherever an AI result is displayed.

Show 'Demo / AI-assisted' labels for hackathon-only insurance decisions.

Map rendering may use a free map library/provider, but provider keys must be injected through environment variables if required.

# 10. Flutter App Feature Specification

| Feature | Mobile behaviour | Backend connection |
| --- | --- | --- |
| Onboarding/login | Login, language selection, permissions. | Auth endpoints |
| Farmer profile | Basic profile + language. | /farmers/me |
| Register farm | GPS polygon capture, edit points, area preview. | /farms |
| Farm dashboard | Crop stage, risk, weather, health, advisory. | farm + AI + weather |
| Capture crop image | Camera/gallery, compression, upload queue. | crop-health |
| Soil report | Camera/PDF upload + extracted nutrients. | soil/analyze |
| Insurance | Quote, policy status, verification. | insurance |
| Claims | Incident form + multiple evidence files + status. | claims |
| Alerts | Push + notification center. | FCM + notifications |
| Offline mode | Cache farm/dashboard + queue writes. | local DB + sync |
| Language | UI strings in selected language. | Localization |

## Offline contract

Local operation record:
{
  "local_id": "uuid",
  "operation": "CREATE_CLAIM",
  "payload": {...},
  "idempotency_key": "uuid",
  "created_at": "...",
  "retry_count": 0,
  "status": "PENDING"
}

On reconnect:
POST request + Idempotency-Key header
If server already processed it -> return same resource.
If not -> process once and return resource.

The deck explicitly calls for offline-first synchronization because low internet connectivity is a known challenge. Keep offline functionality limited to practical demo actions: cached dashboard, farm details, evidence queue, and claim creation queue.

# 11. Backend / Integration Service Specification

## FastAPI modules

app/
  main.py
  api/
    auth.py
    farms.py
    soil.py
    weather.py
    satellite.py
    ai.py
    insurance.py
    claims.py
    notifications.py
    admin.py
  services/
    ai_client.py
    weather_client.py
    satellite_client.py
    blockchain_service.py
    pricing_service.py
    notification_service.py
    storage_service.py
  db/
    models.py
    session.py
    migrations/
  schemas/
  core/
    config.py
    security.py
    errors.py
    logging.py
  tests/

## Backend responsibilities

JWT/session validation and role-based authorization.

Input validation with Pydantic.

PostGIS geometry validation and area calculation.

AI service orchestration and persistence of model outputs.

Insurance quote/policy/claim business rules.

Idempotency handling.

Audit logging.

Hashing and blockchain adapter.

Notification creation and push dispatch.

External provider adapters with timeouts and graceful fallbacks.

## External service interface rule

Every external provider gets an adapter. The rest of the backend must call an internal interface such as WeatherProvider.get_forecast(farm), not vendor-specific code. This makes it possible to replace a provider during the hackathon without rewriting the app or website.

# 12. Security Rules

HTTPS in deployed environments.

JWT access tokens must expire; refresh tokens must be revocable.

Role checks must happen in the backend, never only in UI.

Upload validation: MIME type, extension, file size and image/PDF parsing.

Virus/malware scanning is desirable for production; for hackathon demo at minimum validate file type and reject executable content.

Use signed/temporary file URLs where possible. Do not expose raw storage credentials.

Rate-limit authentication, image upload and AI endpoints.

Log request_id, endpoint, latency, status; never log passwords, tokens or full private documents.

Encrypt secrets in deployment platform environment variables.

Blockchain stores hashes/verification data only; do not put farmer PII or documents on-chain.

# 13. Free Deployment Plan — Hackathon Prototype

This section is a current deployment snapshot checked on 15 August 2026. Free tiers change; treat them as a prototype budget, not a production SLA.

| Component | Recommended free option | Reason / limitation |
| --- | --- | --- |
| Website | Cloudflare Pages or Render Static Site | Free static hosting; automatic Git deployments. Cloudflare Pages static assets are free; Pages Functions use Workers quotas. |
| Integration API | Render Free Web Service | FastAPI works; 512 MB RAM/0.1 CPU; sleeps after 15 min idle and cold-starts on request. |
| Database | Neon Free Postgres + PostGIS | Free plan currently offers 0.5 GB/project, 50 CU-hours/month/project and supports PostGIS; compute scales to zero. |
| AI | Hugging Face Space CPU Basic where available; otherwise lightweight Render service/mock mode | HF currently lists CPU Basic at 2 vCPU/16 GB as free, but compute-space availability/account rules can change; heavy GPU inference is not a guaranteed free resource. |
| Push notifications | Firebase Cloud Messaging | Use FCM for push delivery; keep notification records in our DB. |
| Blockchain | Polygon Amoy testnet | Use testnet only. Test POL is available through faucet; do not spend real funds for the demo. |
| Source control | GitHub | Three repos + shared contracts repo. |

Important: do not use Render Free Postgres as the main database for this project because its current free database expires after 30 days. Render Free Web Services are fine for a demo API, but they sleep after 15 minutes idle. Neon is the better fit for the persistent Postgres/PostGIS layer.

## Deployment topology

GitHub
  ├── agrishield-web ───────> Cloudflare Pages
  ├── agrishield-app ───────> Flutter build / APK distribution
  ├── agrishield-backend ───> Render Free Web Service
  ├── agrishield-ai ────────> HF Space / fallback Render
  └── agrishield-contracts -> source of truth only

Runtime:
Cloudflare/Website ──HTTPS──> Render FastAPI
Flutter App ─────────HTTPS───> Render FastAPI
Render FastAPI ──────────────> Neon Postgres + PostGIS
Render FastAPI ──────────────> AI service
Render FastAPI ──────────────> Weather/Satellite APIs
Render FastAPI ──────────────> Polygon Amoy
Firebase FCM <─────────────── Render FastAPI

## Environment variables

| Variable | Used by | Secret? |
| --- | --- | --- |
| DATABASE_URL | Backend | YES |
| JWT_SECRET | Backend | YES |
| AI_BASE_URL | Backend | NO |
| AI_SERVICE_TOKEN | Backend/AI | YES if used |
| WEATHER_API_KEY | Backend | YES |
| SATELLITE_API_KEY | Backend | YES if provider requires |
| STORAGE_BUCKET / credentials | Backend | YES |
| FIREBASE_* | Backend | YES |
| POLYGON_RPC_URL | Backend | NO/low sensitivity |
| POLYGON_PRIVATE_KEY | Backend | YES — test wallet only |
| VITE_API_BASE_URL | Website | NO |
| API_BASE_URL | Flutter build config | NO |

# 14. Blockchain Integration Rules

The deck proposes SHA-256 hashing and Polygon-based verification. For the hackathon, implement the trust layer as an auditable testnet proof, not as a real insurance settlement system.

## Workflow

Create or update policy/claim in PostgreSQL.

Generate stable canonical JSON containing only non-sensitive record fields.

Compute SHA-256 hash.

Save hash in canonical_hash.

Submit record ID + hash to Polygon Amoy smart contract.

Save tx_hash and blockchain_status.

Expose verification endpoint that recomputes the current hash and compares it with the on-chain value.

Website displays Verified / Mismatch / Pending.

| Field | Example |
| --- | --- |
| network | polygon-amoy |
| chain_id | 80002 |
| record_type | claim |
| record_id | uuid |
| sha256 | 64-char hex |
| tx_hash | 0x... |
| status | CONFIRMED |

Polygon's current developer documentation identifies Amoy as the PoS testnet with chain ID 80002 and POL as the gas token; use the current RPC-provider list rather than deprecated Polygon-operated public RPC endpoints.

# 15. Mock Mode — How Parallel Development Works

This is the most important section for the team. Nobody should block another developer because a model, API key or deployment is not ready.

## AI mock

POST /v1/crop-health
Response:
{
  "model_version": "mock-v0.1.0",
  "prediction": {
    "status": "healthy",
    "class": "healthy",
    "severity": "none",
    "confidence": 0.94,
    "damage_percent": 0
  }
}

## Backend mock AI client

Set AI_MODE=mock locally. The backend's ai_client.py must switch between MockAIClient and HttpAIClient. The rest of the code must use the same interface.

## Website mock

Website should ship with a toggle such as VITE_DEMO_MODE=true that points its API client to local mock JSON only during development. Production/hackathon build uses the real Integration API.

## App mock

Flutter should have a repository interface: FarmRepository, ClaimRepository, AIRepository, etc. LocalMockRepository implements the same methods as ApiRepository. This allows UI work before backend deployment.

# 16. Integration Sequence — Final Assembly

| Stage | Who | Exit condition |
| --- | --- | --- |
| 1. Contract freeze | All | OpenAPI + schemas committed |
| 2. UI scaffolding | Web + App | All main screens run using mock data |
| 3. AI mock API | AI | All AI endpoints respond to sample payloads |
| 4. Backend skeleton | Integration | Health/auth/farm endpoints work |
| 5. DB ready | Integration | Migrations + PostGIS + seed data |
| 6. AI swap | Integration + AI | Backend calls deployed AI instead of mock |
| 7. External adapters | Integration | Weather/satellite/market adapters connected |
| 8. Claims workflow | All | Create → AI assess → review → verification |
| 9. Blockchain | Integration | Hash → Amoy tx → verification |
| 10. Offline | App + Integration | Queued claim sync works |
| 11. End-to-end | All | Fresh user can complete demo flow |
| 12. Freeze | All | Only bug fixes before presentation |

## Recommended 10-minute demo flow

Farmer logs in.

Registers a farm by drawing GPS boundary.

Dashboard shows weather + satellite/vegetation observation.

Farmer uploads soil report; OCR extracts nutrients or fallback is shown.

Farmer captures crop image; AI returns health/damage assessment.

System generates risk score and dynamic premium.

Farmer creates a demo policy.

A crop-damage claim is submitted with evidence.

AI assesses damage; website admin reviews claim.

System generates SHA-256 hash and Polygon Amoy verification; website displays the audit trail.

# 17. Acceptance Tests

| ID | Area | Acceptance |
| --- | --- | --- |
| AT-01 | Login | Valid credentials return token; invalid credentials return AUTH error. |
| AT-02 | Farm | Valid polygon is stored; invalid/self-intersecting polygon is rejected. |
| AT-03 | Area | Server-calculated area is returned and matches map within reasonable tolerance. |
| AT-04 | AI health | Image returns class, severity, confidence and model_version. |
| AT-05 | Low confidence | Low-confidence AI output is flagged and is not represented as a definitive diagnosis. |
| AT-06 | Soil | OCR result stores source=OCR; fallback stores source=SOIL_HEALTH_CARD_FALLBACK. |
| AT-07 | Premium | Same inputs produce same quote until pricing rules change. |
| AT-08 | Claim | Duplicate request with same Idempotency-Key does not create duplicate claim. |
| AT-09 | Blockchain | Verification recomputes hash and detects tampering. |
| AT-10 | Offline | Queued claim is uploaded once after reconnect. |
| AT-11 | Role security | Farmer cannot call admin review endpoint. |
| AT-12 | Failure | AI downtime returns AI_UNAVAILABLE/PENDING rather than crashing the entire app. |

# 18. What Each Friend Must Deliver

## AI Developer

Independent FastAPI AI service.

All seven required AI endpoints + /health.

Model loading and inference code.

Model versioning.

Sample images and sample JSON responses.

MOCK_MODE.

Dockerfile.

README with local command and API examples.

## Website Developer

React website with public landing + authenticated dashboards.

API client abstraction.

All loading/error/empty states.

Farmer/insurer/admin claim review screens.

Map and AI result visualizations.

Blockchain verification UI.

Responsive desktop/tablet layout.

README + .env.example.

## Integration + App Owner

FastAPI Integration API.

Neon/PostGIS schema and migrations.

Auth and role checks.

External service adapters.

Flutter app.

Offline queue/sync.

AI client adapter.

Blockchain adapter.

Deployment and environment configuration.

Final end-to-end testing and merge.

# 19. Scope Control — MVP vs Future

| MVP for hackathon | Future / not required for first demo |
| --- | --- |
| Demo farmer auth | Full government identity integration |
| GPS polygon registration | Nationwide land-record reconciliation |
| Satellite metadata/indices | Heavy continuous satellite processing pipeline |
| Weather + alerts | Full weather ensemble forecasting |
| Soil OCR + fallback | Automated government Soil Health Card API integration if unavailable |
| AI crop health/damage | Production-grade multi-crop disease model |
| Yield + risk | Actuarially validated insurance pricing |
| Dynamic demo premium | Real insurer premium approval |
| Claim workflow | Real insurer settlement/payment rails |
| SHA-256 + Polygon Amoy proof | Mainnet blockchain insurance settlement |
| Flutter offline demo | Full offline-first nationwide sync engine |

Do not let future integrations block the hackathon build. The architecture must leave extension points, but the demo must work with adapters and realistic seeded data.

# 20. Current Free-Tier Notes & Sources

The following external deployment facts were checked on 15 August 2026 and are included only to guide the prototype setup. Always re-check the provider dashboard before deployment.

Render currently offers free web services/static sites, but free web services spin down after 15 minutes idle, have 750 free instance-hours/month, and the free service has 512 MB RAM/0.1 CPU. Free Render Postgres is not suitable as the long-term project DB because it expires after 30 days.

Neon currently lists a Free plan with 0.5 GB storage per project, 50 CU-hours/month per project and support for PostGIS.

Hugging Face currently lists CPU Basic Spaces hardware at 2 vCPU/16 GB as free, while GPU hardware is paid unless a grant/free upgrade is available. Treat AI hosting as the least predictable part of a zero-cost deployment.

Cloudflare Workers/Pages has a free plan; current Workers limits include 100,000 requests/day and 10 ms CPU per request, so use it for the website/static edge layer rather than heavy AI inference.

Polygon's current documentation identifies Amoy as chain ID 80002; use testnet POL and a test wallet for the hackathon.

The uploaded team deck specifies FastAPI microservices, PostGIS, TensorFlow/YOLOv11/OpenCV/EasyOCR/scikit-learn, Flutter, React, Sentinel-2/Bhuvan, weather APIs, SHA-256, Polygon and Dockerized deployment as the proposed technical approach.

# Appendix A — Sample Request/Response Contracts

## Create farm

POST /api/v1/farms
Authorization: Bearer <token>
Content-Type: application/json

{
  "name": "North Field",
  "crop": "rice",
  "sowing_date": "2026-07-20",
  "boundary": {
    "type": "Polygon",
    "coordinates": [[
      [85.0001, 23.0001],
      [85.0010, 23.0001],
      [85.0010, 23.0010],
      [85.0001, 23.0010],
      [85.0001, 23.0001]
    ]]
  }
}

## Create claim

POST /api/v1/claims
Authorization: Bearer <token>
Idempotency-Key: <uuid>

{
  "policy_id": "uuid",
  "incident_date": "2026-08-12",
  "event_type": "hailstorm",
  "description": "Visible crop damage after storm.",
  "evidence_ids": ["uuid1", "uuid2"]
}

## AI risk request

POST /v1/risk-score

{
  "crop": "rice",
  "area_ha": 1.8,
  "soil": {"n": 52, "p": 18, "k": 41, "ph": 6.4},
  "weather": {
    "rainfall_7d_mm": 128,
    "humidity_avg": 84,
    "temperature_avg_c": 29.2
  },
  "crop_stage": "vegetative"
}

# Appendix B — Team Rule in One Sentence

Build independently, integrate only through the agreed contracts, keep the backend as the single source of truth, keep AI replaceable, keep UI independent from database details, and make every external dependency optional/fallback-safe for the hackathon.